# Client Feature Requirements — Database & Table Impact

Product: Ecommerce Guru (Listing Analyzer Pro)
Document purpose: Map each requested client feature to existing database tables (additive changes only) and new tables, without breaking current behavior.
Status: Planning only — not implemented until client/stakeholder approval.
Prepared: 26 October 2026 (IST)

## 1. What this document is for

Your client asked for seven capability areas (Excel attributes, categories, bulk content, multi-marketplace content, revenue calculator, A+ graphics, policy-compliant AI). This document answers:

- What already exists in the app today

- Which PostgreSQL tables would change (additive columns only where noted)

- Which new tables would be added

- How each change ties to a feature, in plain language

Principle: Existing flows keep working. New fields are optional. Current audits.generated_content, export columns, and single-product “Generate content” stay the default path.

## 2. Current database touchpoints (baseline)

These tables already support listing work today:

| Table | Role today |
| --- | --- |
| audits | Product project: name, category (text), title, bullets, keywords, images, generated_content, content_marketplace_id, generated_images (includes A+), scores, workflow step |
| content_marketplaces | Per-marketplace AI instructions, rules (JSON), enabled flag |
| product_profiles | SKU, priority, manager, target_marketplaces (JSON array), workflow template |
| graphics_projects | Separate “Create Graphics” projects (lifestyle/feature images) |
| image_prompt_templates | Admin prompts for graphics and aplus image generation |
| product_orders | Synced orders → revenue display on product detail (not fee calculator) |
| settings | Admin key/value config (email, platform, Amazon, etc.) |
| amazon_seller_connections | Amazon OAuth / SP-API connection |
| amazon_publish_jobs | Publish job history per audit |

## 3. Feature map → table changes

### Feature A — Additional listing attributes (Excel template)

Client ask: More attribute columns in Excel for complete product data (per reference file).

Today: Export uses ~25 Amazon flat-file-style columns; feed_product_type is empty; category goes to item_type only.

| Impact type | Table / object | Change |
| --- | --- | --- |
| Modify (additive) | audits | Add optional listing_attributes (jsonb) — e.g. material, color, size, compliance fields. Add optional feed_product_type (text) or store inside json. |
| Modify (additive) | product_profiles | Optional defaults: e.g. preferred SKU pattern, default attribute values (jsonb) if needed. |
| New | amazon_listing_attribute_templates | Defines columns per product type: field key, label, max length, required, Excel column name. |
| New | amazon_product_types | Catalog: marketplace (IN/US/…), feed product type code, display name, link to attribute template. |

No breaking change: Existing Excel columns remain; new columns appended or second sheet “Attributes”. Empty json = same export as today.

App layers (for reference, not DB): amazon-listing-export.ts, Products bulk export API, audit upload step UI.

### Feature B — Category expansion (incl. Amazon India / fees context)

Client ask: More product categories aligned with listing requirements (ref: Amazon India fees & pricing).

Today: Long hardcoded category list in UI; stored as free text on audits.category.

| Impact type | Table / object | Change |
| --- | --- | --- |
| Modify (additive) | audits | Optional amazon_product_type_id (FK) or category_metadata (jsonb): browse node, marketplace, fee category hint. Keep existing category text for backward compatibility. |
| New | amazon_product_types | Same as Feature A — shared catalog for categories / feed types / marketplace. |
| Optional new | amazon_marketplace_fee_hints | Lightweight link: product type + marketplace → default referral % (feeds Feature E). |

No breaking change: Old projects keep text category; new picker can dual-write text + structured id.

App layers: Audit workflow category dropdown, export item_type / feed_product_type.

### Feature C — Bulk content creation

Client ask: Generate listing content for many products at once.

Today: Bulk Excel export only (up to 100 products). AI generation is one audit at a time.

| Impact type | Table / object | Change |
| --- | --- | --- |
| New | content_generation_jobs | Job header: user_id, workspace_id, status, total/succeeded/failed counts, created/completed timestamps, optional error summary. |
| New | content_generation_job_items | Per audit: job_id, audit_id, status, error message, credits charged, timestamps. |
| Unchanged (writes) | audits | Still updates generated_content (and optionally variants — see Feature D) per item, same as today’s single generate. |

No breaking change: Existing /audits/:id/generate-content unchanged; bulk is a new API + Products UI action.

App layers: New routes, credit preflight sum, notifications optional (notifications table may receive rows — already exists).

### Feature D — Multi-marketplace content generation (simultaneous)

Client ask: Generate content for multiple marketplaces at once; Excel per reference sheet.

Today: One content_marketplace_id and one generated_content blob per audit.

| Impact type | Table / object | Change |
| --- | --- | --- |
| Modify (none required) | audits | Keep generated_content + content_marketplace_id as primary copy (default marketplace). |
| New | audit_content_variants | Columns: audit_id, content_marketplace_id (or slug), generated_content (jsonb), updated_at. Unique (audit_id, marketplace). |
| Modify (optional seed) | content_marketplaces | Add row e.g. amazon-in if India rules differ from generic amazon slug. |

No breaking change: Preview/export default to primary audits.generated_content until user picks a variant.

App layers: Multi-select on content step, batch call to generateListingContent, bulk Excel multi-sheet export.

### Feature E — Revenue calculator

Client ask: Estimate revenue, fees, and profitability (Amazon India fees page as reference).

Today: product_orders shows historical revenue from connected stores — not referral/FBA/closing fee math.

| Impact type | Table / object | Change |
| --- | --- | --- |
| New | marketplace_fee_rules | Marketplace code, category/product type, referral %, min/max fee, closing fee, currency, optional FBA size tier rules (jsonb), effective_from date. |
| New (optional) | product_profit_scenarios | Save calculator inputs/outputs per audit_id or user: price, COGS, dimensions, computed margin (jsonb). |
| Unchanged | product_orders | Historical orders unchanged. |
| Unchanged | audits | No requirement to change unless saving scenario on audit. |

No breaking change: Pure new page/tool; optional “save scenario” only.

App layers: New calculator UI; admin screen to refresh fee tables (or seed from CSV).

### Feature F — A+ Content graphics

Client ask: Create/generate graphics for Amazon A+ Content (reference doc).

Today: A+ modules, image generation, storage in audits.generated_images → aplus; templates in image_prompt_templates (category = aplus).

| Impact type | Table / object | Change |
| --- | --- | --- |
| Modify (data only) | image_prompt_templates | New/updated template rows from client doc (no schema break). |
| Modify (optional additive) | image_prompt_templates | Optional new jsonb metadata keys in existing metadata column (module layout, dimensions). |
| Modify (json only) | audits | generated_images.aplus may gain new module ids; old audits keep old shape. |
| Unchanged | graphics_projects | Main listing graphics remain separate unless you explicitly link A+ to a graphics project later. |

No breaking change: Existing A+ projects continue to load; new modules are additive.

App layers: aplus-generator, audit workflow A+ step, admin Image Prompt Templates.

### Feature G — Amazon listing policy guidelines (AI content)

Client ask: AI output must follow marketplace policy documents (reference docs).

Today: Long static Amazon instructions in code + content_marketplaces.ai_instructions; admin can edit Marketplace Content settings.

| Impact type | Table / object | Change |
| --- | --- | --- |
| Modify (additive) | content_marketplaces | Optional policy_version, policy_excerpt (text), or policy_document_id (FK). |
| New | marketplace_policy_documents | id, marketplace slug/category, title, body text or storage URL, version, is_active, timestamps. |
| Modify (optional) | settings | Global “active policy pack” version key under category e.g. amazon_compliance. |
| Unchanged | audits | Optional future: result json could include policy compliance score — not required for v1. |

No breaking change: If no policy doc attached, prompts behave as today.

App layers: content-generator.ts, content-marketplace-service.ts, admin upload/paste UI.

## 4. Consolidated table checklist

### Existing tables — additive changes only

| Table | Features | Proposed new columns / notes |
| --- | --- | --- |
| audits | A, B, D, (F json) | listing_attributes jsonb; feed_product_type text; amazon_product_type_id or category_metadata jsonb; generated_images extended in app only unless new column needed |
| product_profiles | A | Optional attribute/SKU defaults jsonb |
| content_marketplaces | D, G | Optional India row; policy fields or FK to policy docs |
| image_prompt_templates | F | More seed rows; optional metadata keys |
| settings | G | Optional compliance version keys |

### New tables

| Table | Features | Purpose |
| --- | --- | --- |
| amazon_product_types | A, B | Product type / category catalog per marketplace |
| amazon_listing_attribute_templates | A | Column definitions per product type for Excel + UI |
| audit_content_variants | D | Per-marketplace generated copy |
| content_generation_jobs | C | Bulk generate job header |
| content_generation_job_items | C | Per-audit bulk job line items |
| marketplace_fee_rules | E | Referral/closing/FBA fee data |
| product_profit_scenarios | E (optional) | Saved calculator runs |
| marketplace_policy_documents | G | Versioned policy text for AI prompts |
| amazon_marketplace_fee_hints | B, E (optional) | Link types to default fee % |

### Tables explicitly unchanged (for these features)

auth_*, credits, plans, workspaces, team_members, graphics_projects (unless later A+ link), amazon_seller_connections, amazon_publish_jobs, product_orders, blog_posts, sellermate_*, etc.

## 5. Suggested implementation phases (for approval)

| Phase | Features | DB scope |
| --- | --- | --- |
| 1 | A + B + G (partial) | amazon_product_types, amazon_listing_attribute_templates, audits attributes, policy docs |
| 2 | D | audit_content_variants, export multi-sheet |
| 3 | C | Job tables + bulk UI |
| 4 | E | Fee rules + calculator UI |
| 5 | F | Template/content from client A+ doc (mostly data) |

Each phase can ship independently without removing prior behavior.

## 6. Approvals required before development

- ☐ Confirm feature priority and phase order

- ☐ Provide reference Excel + policy + A+ documents (exact columns and modules)

- ☐ Confirm multi-marketplace list (e.g. Amazon IN + US + eBay only)

- ☐ Confirm revenue calculator scope (India-first vs all export marketplaces)

- ☐ Approve this table plan or request edits

No database migrations or application code will be applied until written approval is given.

## 7. Document control

| Version | Date | Notes |
| --- | --- | --- |
| 1.0 | 26 Oct 2026 | Initial planning document from codebase analysis |

End of document