# Listing & Content Features — Implementation Verification

Document version: 1.0
Date: 28 October 2026
Product: Ecommerce Guru (Listing Analyzer Pro)
Purpose: Detailed verification of the implementation plan: Feature 7 status, gaps, and per-feature database and file impacts. No implementation without client approval.

## 1. Feature 7 — Why the SOW Says “Done” vs Engineering “Partial”

The scope table marks Feature 7 (Amazon listing policy guidelines for AI content) as Done. Engineering review distinguishes:

- Done (for today’s product): Amazon listing JSON generation via the main content flow already embeds compliance guidance in AI prompts.

- Partial (for the full program): There is no single mandatory “policy layer” for bulk jobs, multi-marketplace variants, A+ copy, automated post-checks, or regression tests.

### 1.1 What is already in the product

Amazon rules in code

- File: artifacts/api-server/src/lib/amazon-listing-instructions.ts

- Export: AMAZON_LISTING_AI_INSTRUCTIONS — title, bullets, keywords, HTML description, and Amazon compliance (no “Best/#1”, no ALL CAPS, no unverifiable claims, etc.).

Wired into listing generation for Amazon

- Seeds: artifacts/api-server/src/lib/content-marketplace-defaults.ts sets Amazon aiInstructions to AMAZON_LISTING_AI_INSTRUCTIONS.

- Table: content_marketplaces (lib/db/src/schema/content-marketplaces.ts) — columns ai_instructions, rules (jsonb: title/bullet limits, etc.).

- Migration/seed: artifacts/api-server/src/lib/ensure-content-marketplaces.ts.

- Generation: artifacts/api-server/src/lib/content-generator.ts builds prompts with marketplace.aiInstructions, formatted rules, and product context.

API routes using that generator

- artifacts/api-server/src/routes/audits.ts:

  - POST /generate-content

  - POST /audits/:id/generate-content
Both call generateListingContent() after credit checks.

Admin can edit policy text without deploy (content marketplaces)

- API: artifacts/api-server/src/routes/admin-content-marketplaces.ts

- UI: artifacts/listing-auditor/src/pages/admin/settings/content-marketplaces.tsx
Admins edit aiInstructions and rules per marketplace slug.

Audits record content marketplace

- Column: audits.content_marketplace_id (added in ensure-content-marketplaces migration).

Other marketplaces

- Shorter genericInstructions(...) in content-marketplace-defaults — includes generic “avoid policy violations” text, not the full Amazon document.

Conclusion for “Done”: If Feature 7 means Amazon listing policy guidelines are applied when generating listing JSON in the default flow, that is largely true today for Amazon.

### 1.2 What is not done (program-wide Feature 7)

| Gap | Detail |
| --- | --- |
| No shared policy module | Compliance is prompt text, not one required function all callers use. |
| No marketplace_policy_documents table | No versioned client PFA upload; policy is code seed + Admin textarea. |
| A+ copy separate path | artifacts/api-server/src/lib/ebc-generator.ts — short A+ system prompt; does not inject AMAZON_LISTING_AI_INSTRUCTIONS. |
| A+ images | aplus-generator.ts + image_prompt_templates — image prompts, not listing policy doc. |
| Bulk / variants | Not built yet — new code could bypass policy if it calls AI directly. |
| No post-generation validator | No automated banned-phrase check after model output. |
| No regression test | No test that every generation entry point includes policy. |
| Agents | sellermate-agent-runtime.ts — separate content policy text. |

Recommendation: Treat Feature 7 as done for current single-path listing generation; complete central policy helper + tests before or with Features 3–4; wire ebc-generator if A+ copy must match listing policy.

## 2. Per-feature database and file impacts

Cross-cutting for most features: lib/db/src/schema/, scripts/sync-local-db.sh, scripts/sync-production-db.sh, scripts/sql/production-schema-upgrade.sql, credits/permissions as needed.

### Feature 1 — Additional listing attributes (Excel)

Goal: Dynamic attributes per product type; export columns match feedback Excel.

New / modified tables

| Table | Purpose |
| --- | --- |
| attribute_definitions (new) | Per product type: key, label, type, max length, required, export_column_name, sort order, optional allowed values json. |
| audit_attribute_values (new) | EAV: audit_id, attribute_key, value; unique (audit_id, attribute_key). |
| amazon_product_types (new, shared with Feature 2) | FK for product_type_id on definitions. |
| audits (modify, additive) | Optional amazon_product_type_id; keep category text for legacy. |

Main files / areas

- DB schema and migrations (see cross-cutting).

- API: routes for definitions and audit attribute values.

- Export: artifacts/api-server/src/lib/amazon-listing-export.ts; possibly resolve-listing-content.ts.

- UI: projects/create.tsx, audit-workflow.tsx — dynamic forms from API.

- Admin: Catalog / attributes CRUD and optional CSV import.

Backward compatibility: Missing optional attributes → blank export cells; existing audits without values export without error.

### Feature 2 — Category expansion (Amazon India context)

New / modified tables

| Table | Purpose |
| --- | --- |
| amazon_product_types (new) | marketplace_code, display_name, feed_product_type, browse label, enabled, optional referral_fee_percent, closing_fee_inr, etc. |
| audits (modify) | Optional amazon_product_type_id; keep category string + alias migration. |

Main files / areas

- Admin: new Catalog product-types page — CRUD, CSV import.

- API: list/filter product types by marketplace.

- UI: replace hardcoded AMAZON_CATEGORIES in projects/create.tsx, audit-workflow.tsx, graphics-wizard.tsx.

- Export: amazon-listing-export.ts — feed_product_type / item_type from selected type.

- One-time migration: old category strings → product type or alias.

Backward compatibility: Audits with only category text still open and display.

### Feature 3 — Bulk content creation

New tables

| Table | Purpose |
| --- | --- |
| bulk_jobs or content_generation_jobs | user, workspace, status, counts, credits reserved, timestamps. |
| bulk_job_items or content_generation_job_items | Per audit: status, error, attempts, credits charged/refunded. |

Main files / areas

- API: create job, status, cancel, retry failed.

- Worker: background processor with concurrency — must call generateListingContent(), not duplicate prompts.

- Credits: extend preflight/reserve/refund (pattern from credit-preflight.js, audit content deduct).

- UI: Products list multi-select, preflight, progress view.

- Optional: notifications on job complete.

Backward compatibility: Single-audit generate unchanged.

### Feature 4 — Multi-marketplace content + Excel workbook

New / modified tables

| Table | Purpose |
| --- | --- |
| audit_content_variants (new) | audit_id, content_marketplace_id, generated_content jsonb; unique pair. |
| content_marketplaces (extend) | Export sheet names, column maps — extend existing table. |
| Assumptions log (new table or json) | Assumptions & Doubts for export sheet. |
| audits | Keep generated_content as primary/default marketplace copy. |

Main files / areas

- Generation: content-generator.ts — loop marketplaces, upsert variants; consistency check library.

- Export: new multi-sheet Excel module (ExcelJS); wire from audit export routes.

- UI: multi-marketplace select, review flags before export.

- Admin: extend content-marketplaces settings.

Backward compatibility: Additive export format; single-marketplace preview still uses audits.generated_content.

### Feature 5 — Revenue calculator

New / modified tables

| Table | Purpose |
| --- | --- |
| amazon_product_types | Referral/closing fees from Feature 2. |
| fee_rules (optional) | Price bands per product type. |
| fba_fee_tiers (optional) | Weight/size tiers. |
| product_profit_scenarios (optional) | Saved scenarios. |

Main files / areas

- New: lib/revenue-calculator.ts (pure functions + unit tests).

- API: calculate endpoint; optional persist scenario.

- Admin: fee rules under Catalog.

- UI: calculator panel on audit/product; optional bulk list column.

### Feature 6 — A+ content graphics (SOP alignment)

Tables

| Table | Purpose |
| --- | --- |
| image_prompt_templates (existing) | New/updated rows; optional metadata json for dimensions/modules. |

Main files / areas

- image-prompt-template-service.ts, aplus-generator.ts, aplus-image-size.ts.

- Admin image prompt templates; seeds in ensure-image-prompt-templates.

- Frontend: aplus-content-wizard.tsx, audit-workflow.tsx, useAplusModuleCards.

- Export: aplus/ folder in listing zip — verify dimensions in names/metadata.

- Legacy module ID mapping in template service.

Feature 7 tie-in: Wire ebc-generator.ts to shared policy if A+ copy must match listing policy.

### Feature 7 — Complete policy program (beyond current “Done”)

Optional new tables

| Table | Purpose |
| --- | --- |
| marketplace_policy_documents | Versioned policy body, active flag, marketplace slug. |
| content_marketplaces (additive) | Optional policy_document_id FK. |

Main files / areas

- New: lib/listing-policy.ts — load policy → prompt block; optional post-parse lint.

- Modify: content-generator.ts, ebc-generator.ts to use helper only.

- Future: bulk worker and variant generator must use same paths.

- Admin: policy document CRUD or link from content marketplaces.

- Tests: assert all generation entry points include policy.

## 3. Recommended build order (from agreed SOW)

- Feature 2 — Category expansion (feeds 1 and 5).

- Feature 1 — Listing attributes (parallel possible with 5).

- Feature 5 — Revenue calculator.

- Features 3 and 4 — Shared job queue and credit preflight.

- Feature 6 — A+ graphics (parallel anytime).

- Feature 7 hardening — Central policy + tests with Features 3–4.

- Cross-feature testing (section 10 of SOW).

## 4. Cross-cutting rules (all features)

- Every new AI output path must use the policy layer (once centralized).

- Product types, attributes, fees, A+ modules in DB + Admin, not hardcoded.

- Old audits open and export as before.

- Credit estimate before multiplied generation; block if insufficient.

- Conflicts flagged for human review (Feature 4); no silent publish.

## 5. Open questions (block detail, not architecture)

- Primary marketplace: India fees vs AE columns in attribute template.

- Feature 4: which marketplaces and sheet layouts in scope.

- Whether policy layer must cover non-Amazon marketplaces at same depth as Amazon.

- First categories and required attributes per type.

- Bulk size targets and credit budget per run.

- Revenue calculator: GST on fees, FBA tier model.

- Mandatory Assumptions & Doubts and image review before export.

## 6. Approval gate

No implementation should start until the client confirms:

- Feature 7 strictness (current prompts only vs central module + tests before bulk/variants).

- Phase to start (e.g. Feature 2 only, or Feature 2 + Feature 7 hardening).

- Answers to open marketplace and calculator questions.

Generated from engineering verification against the Listing Analyzer Pro codebase (October 2026).