# Scope of Work (SOW)

## Ecommerce Guru — Listing & Support Enhancements

| Field | Detail |
| --- | --- |
| Document version | 1.0 |
| Date | 26 October 2026 |
| Product | Ecommerce Guru (Listing Analyzer Pro) |
| Status | Draft for client / stakeholder approval |
| Deployment target (app) | staging branch → production when approved |

## 1. Purpose

This Scope of Work describes what will be delivered, how work will be done, dependencies, and what is out of scope for two related efforts:

- Platform enhancements — seven client-requested listing and AI capabilities on the existing Build Your Brand / Products workflow.

- Support inbox (Chatwoot) — WhatsApp voice messages appearing as download-only cards instead of inline audio playback.

No development starts until this SOW (or selected phases) is approved in writing.

## 2. Background — current state

### 2.1 Ecommerce Guru (in codebase today)

| Area | Current capability |
| --- | --- |
| Listing Excel export | Amazon flat-file style (~25 columns); bulk export up to 100 products |
| Categories | UI picker (~100+ browse-style names); feed_product_type empty in export |
| AI content | One marketplace per project; one generated_content per audit |
| Bulk operations | Bulk Excel export only — not bulk AI generation |
| Multi-marketplace copy | Single primary copy; product_profiles.target_marketplaces is metadata only |
| Revenue | Historical order revenue on product detail — no Amazon fee / margin calculator |
| A+ graphics | Workflow + admin prompt templates; images in audits.generated_images.aplus |
| AI policy | Amazon rules in content_marketplaces / seeded instructions — no uploaded policy docs |
| In-app support tickets | Text-only tickets in admin — separate from Chatwoot |

### 2.2 Chatwoot (external — not in app repo)

WhatsApp voice notes arrive as media attachments. Inbox may show “Voice message” / [VOICE] with download only, depending on Chatwoot version, file type (OGG vs MP3), and server configuration.

## 3. Objectives

| # | Objective |
| --- | --- |
| O1 | Richer Amazon Excel and structured listing attributes without breaking existing exports |
| O2 | Expanded, marketplace-aligned product types / categories (incl. Amazon India context) |
| O3 | Bulk AI listing content generation for many products with credit and job tracking |
| O4 | Simultaneous multi-marketplace content generation and export |
| O5 | Revenue / fee / profitability calculator (Amazon India fees as reference) |
| O6 | A+ Content graphics aligned with client reference modules and templates |
| O7 | AI content constrained by client / marketplace policy documents |
| O8 | Chatwoot agents can play WhatsApp voice notes in-browser where possible |

## 4. Workstreams

### Workstream A — Ecommerce Guru platform (this repository)

Delivered via phased releases on staging, validated, then promoted to production per your release process (bash deploy.sh staging on server).

### Workstream B — Chatwoot & WhatsApp (Chatwoot server / infrastructure)

Delivered on the Chatwoot host (Docker/VM): upgrade, ffmpeg, channel and storage fixes. Does not require changes to Listing Analyzer Pro unless you later embed Chatwoot in the site.

## 5. Detailed scope — Workstream A (platform)

### Phase A1 — Listing attributes, categories, policy foundation

Goal: Match client reference Excel structure (columns TBD from reference file) and improve category / product type accuracy.

| Deliverable | Description |
| --- | --- |
| Product type catalog | Admin-maintained or seeded amazon_product_types (marketplace, feed type, display name) |
| Attribute templates | amazon_listing_attribute_templates driving UI fields and Excel columns |
| Audit fields | Additive columns on audits: listing_attributes (jsonb), feed_product_type, optional category metadata |
| Excel export v2 | Existing columns preserved; new columns or “Attributes” sheet; empty data = same behavior as today |
| Category UI | Structured picker linked to product types; keep legacy text category for old projects |
| Policy documents (v1) | marketplace_policy_documents + admin upload/paste; inject into AI prompts for Amazon/default marketplace |

Acceptance criteria

- Exporting an old project without new fields produces the same core columns as today.

- New projects can fill attributes and see them in downloaded Excel.

- AI generation includes policy excerpt when a document is active for that marketplace.

- Reference Excel column list signed off against client file.

Database (additive)

- Modify: audits, product_profiles (optional), content_marketplaces (optional policy FK/text)

- New: amazon_product_types, amazon_listing_attribute_templates, marketplace_policy_documents

### Phase A2 — Multi-marketplace content

Goal: Generate and store copy for multiple marketplaces in one action; export per client reference sheet layout.

| Deliverable | Description |
| --- | --- |
| Variant storage | audit_content_variants (audit + marketplace + generated_content) |
| Primary copy | audits.generated_content remains default for preview and backward compatibility |
| UI | Multi-select marketplaces on content step; progress and errors per marketplace |
| Export | Multi-sheet or multi-row Excel per reference; reuse bulk export patterns where possible |
| Credits | Charge per marketplace generation (same rules as today, summed) |

Acceptance criteria

- Single-marketplace projects behave as today.

- User can generate Amazon + eBay + Shopify (scope list TBD) in one run.

- Excel download includes each selected marketplace.

Database

- New: audit_content_variants

- Optional seed: content_marketplaces row e.g. amazon-in

### Phase A3 — Bulk content generation

Goal: From Products list, select many audits and queue AI content generation (not only bulk Excel export).

| Deliverable | Description |
| --- | --- |
| Job API | Create job, list status, per-item success/failure |
| UI | “Bulk generate content” with cap (e.g. 100, aligned with bulk export) |
| Notifications | Optional email/in-app when job completes |
| Credits | Preflight total credits; deduct per successful item |

Acceptance criteria

- Existing single-audit generate unchanged.

- Failed items reported with reason; successful items update generated_content.

Database

- New: content_generation_jobs, content_generation_job_items

### Phase A4 — Revenue calculator

Goal: Estimate selling price, fees, COGS, margin using Amazon India fee structure as baseline (extendable).

| Deliverable | Description |
| --- | --- |
| Fee rules data | marketplace_fee_rules seeded from public fee tables (IN first; scope TBD) |
| Calculator UI | Standalone page or product panel: price, cost, weight/category → fee breakdown, net margin |
| Optional save | product_profit_scenarios linked to audit |

Acceptance criteria

- Calculator works offline from seeded rules (no SP-API required for v1).

- Disclaimers: estimates only, not tax/legal advice.

Database

- New: marketplace_fee_rules, optional product_profit_scenarios

### Phase A5 — A+ Content graphics (content & templates)

Goal: Align modules and prompts with client A+ reference document.

| Deliverable | Description |
| --- | --- |
| Template updates | New/updated rows in image_prompt_templates (category aplus) |
| Module list | Extend or configure A+ module cards to match reference |
| Docs | Short admin guide for regenerating modules |

Acceptance criteria

- Existing A+ projects still load.

- New generations follow client module/layout reference.

Database

- Data changes primarily; optional metadata in image_prompt_templates

- audits.generated_images.aplus json extended only additively

## 6. Detailed scope — Workstream B (Chatwoot voice messages)

Goal: Agents hear WhatsApp voice notes in the dashboard without mandatory download.

| Step | Activity |
| --- | --- |
| B1 | Document current Chatwoot version, install method (Docker compose / K8s / cloud) |
| B2 | Upgrade Chatwoot to supported release with HTML5 audio for attachments |
| B3 | Install ffmpeg in Rails/worker container if transcoding OGG→MP3 is required |
| B4 | Verify WhatsApp channel (Meta Cloud / Evolution / Twilio): media download enabled |
| B5 | Test inbound voice: attachment file_type = audio; play in Chrome/Edge |
| B6 | Fix Active Storage / shared volume if 404-on-first-load (rails + sidekiq same storage) |

Acceptance criteria

- New WhatsApp voice note shows play control (or reliable play after single load).

- Conversation list preview remains [VOICE] or improved label (channel-dependent).

Out of scope for Workstream B

- Rewriting Chatwoot in Ecommerce Guru

- Automatic speech-to-text transcription (optional future phase)

## 7. Technical principles (Workstream A)

- Additive schema only — no removal of generated_content, existing export headers, or single-generate APIs.

- Staging first — merge to staging, deploy with bash deploy.sh staging, UAT, then production.

- Credits & permissions — reuse workspace roles and existing credit preflight patterns.

- Reference files — client Excel, policy PDFs, and A+ doc required before A1/A5 sign-off on column/module parity.

## 8. Dependencies & inputs required from client

| Input | Used in |
| --- | --- |
| Reference Excel (listing attributes) | A1 export columns |
| Multi-marketplace reference Excel | A2 export layout |
| Amazon listing policy document(s) | A1 / A7 prompts |
| A+ Content reference doc | A5 templates |
| Marketplace list for multi-generate | A2 |
| Revenue calculator scope (IN only vs all export marketplaces) | A4 |
| Chatwoot server access (SSH/env) | B1–B6 |
| WhatsApp Business / API credentials (read-only for testing) | B4–B5 |

## 9. Out of scope (unless added by change order)

- Replacing Chatwoot with native in-app WhatsApp chat

- Voice-to-text transcription of customer voice notes in Chatwoot

- Automatic listing publish to Amazon SP-API for new attribute columns (export-only unless separately scoped)

- Changes to main/production deploy without explicit approval

- Clerk/native auth, SMTP, or unrelated dashboard UI (e.g. search placeholder) unless bundled in change order

## 10. Testing & acceptance

| Workstream | Testing |
| --- | --- |
| A | pnpm run typecheck; per-package build; manual UAT on staging: workflow, export, bulk job, calculator |
| B | Send test WhatsApp voice to staging inbox; verify play in agent dashboard |

Sign-off: named approver confirms each phase complete before next phase starts (recommended).

## 11. Deployment

| Component | Method |
| --- | --- |
| Ecommerce Guru | Git staging → server /root/Listing-Analyzer-Pro → bash deploy.sh staging |
| Database | scripts/sync-local-db.sh (dev); scripts/sync-production-db.sh (prod) after schema migrations |
| Chatwoot | Separate deploy process on Chatwoot host; backup before upgrade |

## 12. Recommended phase order & approval gates

| Order | Phase | Workstream | Gate |
| --- | --- | --- | --- |
| 1 | A1 | Platform | Approve columns + policy v1 |
| 2 | A5 or parallel | Platform | Approve A+ reference mapping |
| 3 | A2 | Platform | Approve marketplace list |
| 4 | A3 | Platform | Approve bulk limits & credits |
| 5 | A4 | Platform | Approve fee scope (IN vs global) |
| Parallel | B1–B6 | Chatwoot | Approve server access + upgrade window |

## 13. Deliverables summary

| # | Deliverable | Format |
| --- | --- | --- |
| D1 | Working features on staging URL | Deployed app |
| D2 | Schema migration scripts | Repo + sync scripts |
| D3 | Admin configuration guide (types, policy, fees) | Markdown in repo / PDF |
| D4 | Database impact reference | docs/client-features-database-impact.* |
| D5 | Chatwoot voice fix runbook | Section 6 + optional ops doc |
| D6 | This Scope of Work | PDF / DOCX / Markdown |

## 14. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Client / Product owner |  |  |  |
| Technical lead |  |  |  |

Approved phases (check all that apply):

- ☐ A1 — Attributes, categories, policy v1

- ☐ A2 — Multi-marketplace content

- ☐ A3 — Bulk content generation

- ☐ A4 — Revenue calculator

- ☐ A5 — A+ templates

- ☐ B — Chatwoot voice playback

End of Scope of Work