# Scope of Work — How It Can Be Done

## Client Listing & Content Features (Implementation Plan)

Document version: 1.0
Date: 27 October 2026
Product: Ecommerce Guru (Listing Analyzer Pro)
Purpose: Detailed description of how each requested feature can be built on the existing platform without breaking current workflows.

## 1. Principles

- Additive only: Existing Excel export, single-product “Generate content,” and current audits data stay working.

- Phased delivery: Each feature can ship independently after UAT on staging.

- Reference-driven: Final column lists, category taxonomy, policy text, and A+ modules must be signed off against client PFA files and the Amazon India fees page.

- Stack: Node.js API (artifacts/api-server), React UI (artifacts/listing-auditor), PostgreSQL (Drizzle schema in lib/db).

## 2. Feature 1 — Additional Listing Attributes (Excel template)

### 2.1 Goal

Expand the Amazon/listing Excel export so it includes more attribute columns (material, dimensions, compliance, etc.) per client reference file, for comprehensive product data coverage.

### 2.2 How it can be done

Step A — Capture reference columns

- Import client PFA Excel: list every column header, data type, max length, required vs optional, and which Amazon feed/product type it maps to.

- Map each column to either:

  - an existing export field (title, bullets, keywords, images), or

  - a new dynamic attribute key.

Step B — Data model

- Add nullable listing_attributes (JSON object) on audits: { "material": "Steel", "color": "Black", ... }.

- Add optional feed_product_type (text) on audits for Amazon template row.

- Create amazon_listing_attribute_templates table:

  - product_type_slug, marketplace_code, attribute_key, label, excel_column_name, max_length, required, sort_order, value_type (text/number/enum).

- Create amazon_product_types table (shared with Feature 2): links browse/category to template and feed type.

Step C — UI

- On Build Your Brand → Upload (or new “Listing attributes” step): show fields driven by selected product type template (not a flat hardcoded list).

- Allow manual entry and optional import from CSV/Excel (row per SKU) in a later sub-phase if needed.

- Store values in audits.listing_attributes.

Step D — Export engine

- Extend amazon-listing-export.ts:

  - Keep current AMAZON_FLAT_FILE_HEADERS row unchanged for backward compatibility.

  - Append new columns after existing headers or add sheet “Attributes” with key/value pairs (client preference from PFA).

- Extend buildBulkExcelBuffer so bulk product export includes new columns for each audit.

- Validation before export: warn on missing required attributes; block export only if client requires hard validation.

Step E — Testing

- Export old audit without attributes → identical core columns to today.

- Export new audit with full attributes → matches reference file layout.

- Bulk export 10 products with mixed completeness.

## 3. Feature 2 — Category expansion (Amazon India / fees context)

### 3.1 Goal

Support more product categories aligned with listing and fee requirements (reference: Amazon India fees and pricing).

### 3.2 How it can be done

Step A — Taxonomy source

- Build amazon_product_types seed data:

  - marketplace_code (IN, US, …)

  - display_name, browse_node_or_category_label

  - feed_product_type (Amazon inventory template code)

  - Optional: referral_fee_percent, closing_fee_inr (for Feature 5 linkage)

- Initial seed from client list + public Amazon IN category/fee tables (manual CSV maintained by admin).

Step B — Replace hardcoded UI list

- Today: long static array AMAZON_CATEGORIES in audit-workflow.tsx.

- Replace with API GET /api/catalog/amazon-product-types?marketplace=IN (paginated search).

- Picker: search + marketplace filter; store:

  - audits.category (display text, backward compatible)

  - audits.amazon_product_type_id or category_metadata json.

Step C — Admin

- Admin → Catalog (new page): CRUD product types, import CSV, enable/disable types.

- Optional sync job later if SP-API product type definitions become available.

Step D — Export & AI

- Excel: populate feed_product_type and item_type from selected type.

- Pass structured category + product type into generateListingContent product context block.

Step E — Testing

- Old projects keep text category; export still works.

- New picker sets feed type; fee hint visible in UI if seeded.

## 4. Feature 3 — Bulk content creation

### 4.1 Goal

Generate AI listing content for many products at once from the Products list (not only one audit at a time).

### 4.2 How it can be done

Step A — Job tables

- content_generation_jobs: id, user_id, workspace_id, status (queued/running/completed/failed), total, completed, failed, created_at, finished_at, error_summary.

- content_generation_job_items: job_id, audit_id, status, error_message, credits_charged, timestamps.

Step B — API

- POST /api/products/bulk-generate-content

  - Body: { items: [{ auditId, workspaceId? }], contentMarketplaceId? }

  - Cap: same as bulk export (e.g. 100).

  - Preflight credits: sum per audit; reject if insufficient.

- Background worker pattern (same process async queue or sequential batch in request with timeout guard):

  - For each audit: load audit → call existing generateListingContent → write audits.generated_content (+ snapshot rules unchanged).

- GET /api/content-generation-jobs/:id for progress polling.

Step C — UI

- Products page: action “Bulk generate content” next to bulk Excel export.

- Modal: confirm count, credits, marketplace; show progress bar; list failures with audit name + error.

Step D — Credits & permissions

- Reuse workspace build_brand / audits edit permissions.

- Deduct credits per successful generation (same as single generate).

Step E — Testing

- Single generate unchanged.

- Bulk 5 audits: 3 success, 2 missing product name → partial success reporting.

## 5. Feature 4 — Multi-marketplace content generation

### 5.1 Goal

Generate listing content for multiple marketplaces in one action; export layout per client reference Excel.

### 5.2 How it can be done

Step A — Storage

- Keep audits.generated_content as primary copy (default marketplace preview/export).

- Add audit_content_variants:

  - audit_id, content_marketplace_id, generated_content (json), updated_at

  - Unique (audit_id, content_marketplace_id).

Step B — Generation API

- Extend POST /audits/:id/generate-content to accept marketplaceIds: number[] (optional).

- When array length > 1:

  - Loop resolveContentMarketplaceForGeneration per id.

  - Call generateListingContent once per marketplace (parallel with concurrency limit e.g. 3).

  - Write primary to audits (first or user-selected default); others to audit_content_variants.

- Credits: charge per marketplace generated.

Step C — UI

- Content step: multi-select marketplaces (checkboxes using existing ContentMarketplaceSelect pattern).

- Preview tabs: Amazon | eBay | Shopify | …

- Regenerate per tab without wiping other variants.

Step D — Multi-marketplace Excel

- Extend bulk/single export:

  - One sheet per marketplace or one row set per marketplace (per client PFA sheet).

- Map each variant’s title/bullets/keywords/description into marketplace-specific columns.

Step E — Testing

- Single marketplace → identical to today.

- Three marketplaces → three variants stored; export produces three sheets/sections.

## 6. Feature 5 — Revenue calculator

### 6.1 Goal

Estimate revenue, fees, and profit using Amazon India fee structure as baseline (extensible to other marketplaces).

### 6.2 How it can be done

Step A — Fee data

- Table marketplace_fee_rules:

  - marketplace_code, category_or_product_type, referral_fee_percent, min_fee, max_fee, closing_fee, currency, fba_tier_rules (json), effective_from.

- Seed from Amazon IN fees and pricing (manual admin CSV import; quarterly update process).

Step B — Calculator logic (pure functions)

- Inputs: selling price, COGS, shipping cost, optional FBA dimensions/weight, product type (from Feature 2).

- Outputs: referral fee, closing fee, FBA fee (if selected), net margin, margin %, break-even price.

- No SP-API required for v1.

Step C — UI

- New page /tools/revenue-calculator or panel on product detail.

- Link product type from audit when opened from a project.

- Optional product_profit_scenarios table to save inputs/results per audit.

Step D — Testing

- Sample IN category matches published fee example on Amazon page.

- Edge cases: zero price, missing product type → clear validation messages.

## 7. Feature 6 — A+ Content graphics

### 7.1 Goal

Create or generate graphics for Amazon A+ Content per client reference document (modules, sizes, copy layout).

### 7.2 How it can be done

Note: A+ generation already exists (generate-aplus, audits.generated_images.aplus, image_prompt_templates with category = aplus).

Step A — Reference mapping

- Parse client PFA doc: module names, image dimensions, headline/body rules, number of modules per layout (Standard vs Premium).

Step B — Templates

- Insert/update rows in image_prompt_templates for each module (prompt, headline/body templates, metadata for size/aspect ratio).

- Align useAplusModuleCards / API seed with reference module IDs.

Step C — UI

- Audit workflow A+ step: show modules from reference; generate/regenerate per module (existing flow).

- Optional: “Generate all modules” batch with credit preflight (already partially exists).

Step D — Export

- Zip aplus/ folder in listing export (already supported); verify dimensions in filenames/metadata for client handoff.

Step E — Testing

- Legacy audits with old module ids still load.

- New project generates full module set per doc.

## 8. Feature 7 — Amazon listing policy guidelines (AI content)

### 8.1 Goal

Ensure AI-generated content complies with marketplace policy documents (client PFA docs).

### 8.2 How it can be done

Step A — Policy storage

- Table marketplace_policy_documents:

  - content_marketplace_id or slug, title, version, body_text (or file URL), category_scope (optional), is_active, timestamps.

- Optional link from content_marketplaces.policy_document_id.

Step B — Admin

- Admin → Marketplace Content or new Policy documents: upload PDF/text or paste; version and activate.

Step C — Prompt injection

- In content-generator.ts / content-marketplace-service.ts:

  - After loading ai_instructions, append: “MUST comply with the following policy: …” from active document(s).

  - Truncate to token budget; prioritize prohibited claims, formatting, category rules.

Step D — Optional validation pass

- Post-generation checklist (rules-based or small LLM pass): flag banned phrases (“#1”, “guaranteed”, medical claims).

- Surface warnings in audit UI; do not block save unless admin enables “strict mode.”

Step E — Testing

- Without policy doc → behavior matches today.

- With doc containing banned terms → generated copy avoids them in sample products.

## 9. Recommended implementation order

| Phase | Features | Rationale |
| --- | --- | --- |
| 1 | Feature 2 (categories/types) + Feature 1 (attributes) | Types drive attribute templates and Excel columns |
| 2 | Feature 7 (policy) | Improves all AI content before scaling bulk/multi |
| 3 | Feature 4 (multi-marketplace) | Builds on stable single generate + variants |
| 4 | Feature 3 (bulk generate) | Reuses generate API at scale |
| 5 | Feature 5 (revenue calculator) | Uses product types from Phase 1 |
| 6 | Feature 6 (A+ alignment) | Mostly templates/content from PFA doc |

## 10. Dependencies from client

| Item | Used for |
| --- | --- |
| PFA Excel — listing attributes | Feature 1 column spec |
| PFA Excel — multi-marketplace | Feature 4 export layout |
| PFA — A+ Content doc | Feature 6 modules |
| PFA — Listing policy doc(s) | Feature 7 prompts |
| Confirmation of marketplace list | Feature 4 |
| Amazon IN fee categories priority | Feature 5 seed |

## 11. Database summary (new / modified)

New tables: amazon_product_types, amazon_listing_attribute_templates, audit_content_variants, content_generation_jobs, content_generation_job_items, marketplace_fee_rules, marketplace_policy_documents, optional product_profit_scenarios.

Modified (additive columns only): audits (listing_attributes, feed_product_type, category metadata), optional content_marketplaces, product_profiles.

Unchanged behavior: Existing generated_content shape, current export headers as default row, single-marketplace generate API default.

## 12. Deployment & QA

- Merge to staging → bash deploy.sh staging on server.

- Run scripts/sync-production-db.sh (or staging DB sync) after migrations.

- QA checklist per feature (export files, bulk job, calculator numbers, A+ images, policy spot-check).

- Promote to production after written sign-off per phase.

## 13. Approval

| Phase | Approve (initials / date) |
| --- | --- |
| Phase 1 — Categories + attributes |  |
| Phase 2 — Policy AI |  |
| Phase 3 — Multi-marketplace |  |
| Phase 4 — Bulk content |  |
| Phase 5 — Revenue calculator |  |
| Phase 6 — A+ reference alignment |  |

End of document